# INFORMATION SECURITY OBJECTIVES 2025–2026

OBJ-001

Version 1.0 — Approved 15 March 2025

## Document Information

## Q1 2025 Progress Update (15 February 2026)

### OBJ-2025-01: Staff Training

Progress: 82% of staff have completed training (target 100% by June). Q2 focus: targeted follow-up with outstanding 25 staff members. No blockers identified.

### OBJ-2025-02: SAST/DAST Implementation

Progress: 0 tools deployed. Status: AT RISK. SonarQube evaluation underway but procurement delayed. Second tool (OWASP ZAP) pending budget approval. Revised target date: 31 December 2025.

### OBJ-2025-03: BC/DR Testing

Progress: 0 tests completed. Status: BEHIND SCHEDULE. Last BC test was April 2024. Tabletop exercise planned for May 2025 but not yet scheduled. Action: Schedule immediately with target May 2025 to regain schedule.

### OBJ-2025-04: Vendor Risk Assessments

Progress: Salesforce and Azure assessments completed. SAP Finance assessment pending. On track for 30 June target.

### OBJ-2025-05: Vulnerability Remediation (30-day SLA)

Progress: Average remediation time currently 45 days. Status: AT RISK. Resource constraints in engineering team. Proposed mitigation: hire dedicated vulnerability engineer by Q3 2025.

### OBJ-2025-06: Mobile Device Management

Progress: 16 of 18 devices enrolled in Intune MDM. 2 legacy devices pending decommissioning. On track for May target.

### OBJ-2025-07: Incident Response MTTR

Progress: Q1 baseline established: average MTTR 2.8 hours (below 4-hour target). Incident response plan reviewed and refreshed. On track.

### OBJ-2025-08: Azure Security Hardening

Progress: 65% complete. Status: BEHIND SCHEDULE. Security Center compliance baseline: 72 findings. Resource constraints slowing remediation. Revised target: 31 January 2026.

### OBJ-2025-09: Audit Findings

Progress: Annual audit not yet scheduled. Expected timing: October 2025. Currently tracking mitigation of 2022 audit findings. On track.

## Conclusion

Five objectives are on track. Three objectives (OBJ-2025-02, OBJ-2025-03, OBJ-2025-05, OBJ-2025-08) require immediate remediation planning. Resource allocation for engineering and security roles critical to success.